**Initial Project Planning**

|  |  |
| --- | --- |
| Date | 10 July 2024 |
| Team ID | SWTID1720459891 |
| Project Name | Inquisitive: A Multilingual AI Question Generator Using PaLM’s Text-Bison-001 |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement**  **(Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End**  **Date**  **(Planned)** |
| Sprint-1 | Automated generation of quizzes based on training material | USN-1 | As a corporate trainer, I need an automated quiz creation tool that incorporates active learning methods to improve employee engagement and knowledge retention. | 2 | High | Siddarth SR Pillai  Akshaj Anil  Chirag Mahesh  Akshay R | 10 July 2024 | 11 July 2024 |
| Sprint-1 | Transformation of static product descriptions or promotional content into interactive quizzes or FAQs | USN-2 | As a marketing manager, I need an interactive content creation platform to engage customers and gain insights into their preferences, enhancing brand retention. | 2 | Medium | Siddarth SR Pillai  Akshaj Anil  Chirag Mahesh  Akshay R | 10 July 2024 | 11 July 2024 |
| Sprint-1 | Summarization of discussions in real-time during corporate meetings | USN-3 | As a meeting facilitator, I need a tool to generate comprehensive meeting summaries and suggest follow-up questions to ensure complete exploration of critical topics and participant engagement. | 2 | Medium | Siddarth SR Pillai  Akshaj Anil  Chirag Mahesh  Akshay R | 10 July 2024 | 11 July 2024 |